## Slide 1: Scrum Agile Approach
Scrum Methodology

## Slide 2: Roles on a Scrum-agile Team
Product Owner
Developing and maintaining product vision and market strategy.
Ordering and managing the product backlog
Involving stakeholders and end-users in product backlog refinement.
Scrum Master
Facilitator who sets the stage and provides clear boundaries in which the team can collaborate.
Coaching and conflict navigator of the scrum team.
Mentor and teacher that transfer knowledge to the team.
Focuses on the needs of the team with the goal of achieving results in line with the organization's values.
The Development Team
Teams are structured and empowered by the organization to organize and manage their own work.
Cross-functional to have all the necessary skills to create the product.
Consist of professional ranging from developers to testers.

## Slide 3: SDLC of Scrum Agile Approach
The SDLC of a Scrum Agile approach consist of sprints or iterations.
Each sprint or iteration involves planning, testing, building, designing, and req analysis.
The product is tested and reviewed at the end of each sprint allowing for adjustments and improvements if needed.
A sprint can consist of a time box of 6-8 weeks involving daily scrum meetings consisting of 15 minute intervals.
Scrum meetings address tasks finished yesterday, tasks to do today, and impediments that need to be resolved.

## Slide 4: Waterfall Development Approach
Best used for short term projects with specific instructions.
Waterfall model consist of analysis, design, implementation, testing, deployment, and maintenance.
Each iteration is done one after another with little to no input from stakeholders or end users.
All requirements of the project is captured and documented very early in the design phase not leaving much room for impediments should they arise.
If an impediment would to arise, it would take a long time to backtrack if at all to resolve the issue.
May require scrapping the project and starting over to meet end-user requirements if the project shifts too far from original design.

## Slide 5: Factors to Consider when choosing Methods
Agile Methodology
Will the project be long term?
What is the complexity of the project?
What is the size of the team?
Will there be any potential risks with volatility and dependencies.
What is the customer involvement and availability?
Waterfall Methodology
Will the project be short term and can be done in a 6-8 week period or less?
Is the design of the product clear and simple?
What is the size of the team?
Will there be any potential risks like uncertainty, volatility, and dependencies?
What is the complexity of the project?

## Slide 6: References
Overreem, Barry. (July 2016). Characteristics of a Great Scrum Team. Whitepapers. Scrum.org.
Characteristics of a Great Scrum Team.pdf (scrumorg-website- prod.s3.amazonaws.com)
SDLC Learn SDLC. Tutorialspoint.
SDLC Tutorial | Tutorialspoint
Cobb. Charles, (2015). The Project Manager's Guide to Mastering Agile: Principles and Practices for an Adaptive Approach.
The Project Manager's Guide to Mastering Agile : Principles and Practices for an Adaptive Approach (snhu.edu)